ACADEMIC PROJECT REPORT:
JENKINS-BASED RESEARCH PAPER REPOSITORY

Enterprise Software Engineering & DevOps CI/CD Verification Dossier

| Student Name | Muawiyah Sahil Narvel |
| --- | --- |
| Roll Number | 23108A0020 |
| Course / Laboratory | DevOps & Cloud Automation / Software Engineering Laboratory |
| GitHub Repository | https://github.com/muawiyah123/Jenkins-Based-Research-Paper-Repository.git |
| Active Branches | main (Production Baseline) ¦ development (Active Sprint) |
| Test Automation Status | 79/79 Passing Tests (76 Unit/Slice + 3 Selenium E2E Smoke Tests) — 100% Pass |

# Executive Summary

The Jenkins-Based Research Paper Repository is an enterprise-grade academic publishing system engineered with Spring Boot 3.4.3, Java 21 LTS, Spring Data JPA, H2 In-Memory Database, Thymeleaf, and Spring Security 6. The platform modernizes academic peer-review workflows by replacing manual, fragmented email submissions with a role-governed submission and review portal. The software lifecycle is automated through a comprehensive Jenkins CI/CD pipeline featuring automated checkout, unit and slice testing, artifact packaging, JUnit reporting, containerization via multi-stage Dockerfile, and deployment orchestration through Ansible.

# 1. System Architecture & Technology Stack

| Component | Technology | Version | Purpose & Architectural Rationale |
| --- | --- | --- | --- |
| Programming Language | Java | 21 LTS | Modern LTS, virtual threads, pattern matching, enhanced security |
| Framework | Spring Boot | 3.4.3 | Microservice bootstrap, dependency injection, embedded Tomcat |
| Security Layer | Spring Security | 6.x | Role-Based Access Control (RBAC), BCrypt hashing, CSRF protection |
| Persistence / ORM | Spring Data JPA / Hibernate | 6.x | Declarative repository queries, schema generation, transaction management |
| Database | H2 In-Memory Database | 2.3.x | Zero-dependency ephemeral database for deterministic CI test runs |
| Template Engine | Thymeleaf + Bootstrap 5 | 5.3.3 | Server-side rendering, responsive UX, candidate attribution branding |
| CI Automation | Jenkins CI | 2.580.1 | Declarative multi-stage pipeline, JUnit test archiving, build trend tracking |
| E2E Testing | Selenium WebDriver | 4.28.1 | Headless Chrome automated browser test suite |
| Containerization | Docker & Docker Compose | Multi-stage | Minimal non-root runtime image, portable container execution |
| Provisioning | Ansible | Playbook | Automated deployment, configuration management, idempotent execution |

# 2. 15-Task Implementation Summary

| Task ID | Task Title | Technical Scope & Deliverables | Status |
| --- | --- | --- | --- |
| Task 01 | Environment & Toolchain Verification | Java 21, Maven 3.9.9 wrapper, port 8081 allocation | COMPLETED |
| Task 02 | Spring Boot Scaffolding & Build | Dependencies, H2 DB configuration, contextLoads test | COMPLETED |
| Task 03 | Version Control Baseline & Git Init | Dual-branch model (main/development), conventional commits | COMPLETED |
| Task 04 | Public Home & Navigation Scaffold | Bootstrap 5 glassmorphism, candidate badge, quick links | COMPLETED |
| Task 05 | Domain Model & Persistence | Paper JPA entity, PaperRepository derived queries, data.sql seed | COMPLETED |
| Task 06 | Paper Submission Workflow | Multipart/form-data, Jakarta Bean Validation, flash feedback | COMPLETED |
| Task 07 | Public Catalog & Keyword Search | Case-insensitive query search, author email privacy redaction | COMPLETED |
| Task 08 | Metadata Edit & Resubmission | Edit workflow restricted to REVISION_REQUESTED lifecycle state | COMPLETED |
| Task 09 | Spring Security 6 In-Memory RBAC | RESEARCHER, REVIEWER, ADMIN roles, BCrypt password hashing | COMPLETED |
| Task 10 | Peer-Review Workflow & State Machine | 5-state finite lifecycle machine, reviewer remarks | COMPLETED |
| Task 11 | Administrative Metrics Dashboard | Aggregate status metrics cards, acceptance rate computation | COMPLETED |
| Task 12 | Input Validation & Error Templates | Custom 403, 404, 500 HTML error pages, 76 test assertions | COMPLETED |
| Task 13 | Jenkins CI Declarative Pipeline | 6-stage automated pipeline, JUnit XML report publisher | COMPLETED |
| Task 14 | Automated Selenium E2E Smoke Tests | Headless Chrome browser tests, DOM validation, CI ready | COMPLETED |
| Task 15 | Docker Packaging & Ansible Automation | Multi-stage Dockerfile, docker-compose.yml, ansible playbook | COMPLETED |

# 3. Visual Proof of Work & Empirical Evidence Dossier

The following 15 figures represent empirical proof of work across all terminal commands, Jenkins CI execution stages, and Spring Boot web application user journeys. All terminal captures reflect native Windows 11 Windows Terminal and PowerShell execution.

Figure 1: PowerShell Terminal Execution of Standard Maven Test Suite (76/76 Tests Passed, BUILD SUCCESS)

Figure 2: PowerShell Terminal Execution of Headless Chrome Selenium E2E Test Suite (3/3 Tests Passed)

Figure 3: PowerShell Terminal Execution of Git Branching & Conventional Commit Log

Figure 4: Terminal Execution of Docker Container Packaging Verification

Figure 5: Jenkins Automation Controller Running Locally on Port 8080

Figure 6: Jenkins Pipeline Configuration Targeting Git SCM and Jenkinsfile

Figure 7: Jenkins SCM Branch Specifier Configuration (*/main)

Figure 8: Jenkins Build #1 Detailed Execution View — 100% Successful Build & Packaged JAR Artifact

Figure 9: Jenkins Test Result Trend Graph Across Consecutive Automated Pipeline Runs

Figure 10: Public Home Portal with Responsive Navigation and Candidate Attribution Banner

Figure 11: Public Research Paper Catalog with Real-Time Search and Author Email Privacy Redaction

Figure 12: Spring Security 6 Custom Login Screen with Academic Role Credentials

Figure 13: Researcher Paper Submission Form with Jakarta Bean Validation Rules

Figure 14: Reviewer Peer-Review Evaluation Portal and 5-State Finite Lifecycle Machine

Figure 15: Administrative Metrics Dashboard with Live Status Counts and Acceptance Rate Calculation

# 4. Quality Assurance & Test Automation Matrix

| Testing Slice | Class / Specification | Test Count | Execution Scope & Verification |
| --- | --- | --- | --- |
| Context / Scaffolding | RepositoryApplicationTests | 1 | Spring Boot context bootstrapping and H2 connection verification |
| JPA Data Access Layer | PaperRepositoryTest | 5 | CRUD operations, derived keyword search, and status count queries |
| Service Layer | PaperServiceTest | 25 | 5-state review lifecycle state machine transitions and business validation |
| Web MVC / Home | HomeControllerTest | 3 | Public homepage routing, model attributes, and candidate badge render |
| Web MVC / Submissions | PaperControllerTest | 15 | Researcher submission validation, CSRF handling, and edit workflows |
| Web MVC / Review | ReviewControllerTest | 10 | Reviewer queue authorization, status transitions, and review feedback |
| Web MVC / Dashboard | DashboardControllerTest | 5 | Admin dashboard aggregate calculations and view model population |
| Spring Security RBAC | SecurityConfigTest | 12 | URL authorization rules, unauthenticated redirects, role enforcement |
| End-to-End (E2E) Smoke | PaperSubmissionUiTest | 3 | Headless Chrome browser tests, search queries, email redaction |
| Total Quality Assurance | All Architectural Slices | 79 | 100% Pass Rate across Unit, Slice, Integration, and E2E Tests |

# 5. Conclusion & Academic Certification

The Jenkins-Based Research Paper Repository successfully fulfills all functional, architectural, and continuous integration requirements established for the academic semester. The enterprise Spring Boot application demonstrates robust role-based security, rigorous validation, and complete test automation. The automated Jenkins CI pipeline, multi-stage Docker containerization, and Ansible deployment orchestration validate the engineering rigor of the software lifecycle from source control to deployment.

Project Implementation & Documentation Certified by: MUAWIYAH SAHIL NARVEL ¦ ROLL NO: 23108A0020 Department of Computer Engineering / Information Technology Date of Verification: October 15, 2026