TASK REPORT #10: PEER-REVIEW WORKFLOW & 5-STATE LIFECYCLE STATE MACHINE

DevOps & Cloud Automation Architecture | Continuous Integration & Verification Report

| Candidate Name & Roll No | Muawiyah Sahil Narvel ¦ Roll No: 23108A0020 |
| --- | --- |
| Project & Architecture | Jenkins-Based Research Paper Repository (Spring Boot 3.4.3 / Java 21) |
| Development Phase & Sprint | Phase 2: Core Domain Model & Application MVP ¦ Week 6 |
| User Story Target | US-006 (Reviewer Queue), US-007 (Status Decision Execution) |
| Verification Status | COMPLETED & EMPIRICALLY VERIFIED (100% Passing Tests) |

# 1. Task Overview & Objective

Build the peer-review queue and implement a validated, immutable 5-state lifecycle state machine for evaluating academic submissions.

# 2. Technical Implementation & Architecture

• Review Portal Controller (`PaperController.java`):

– GET /papers/review: Reviewer portal displaying submission queue with status filter tabs.

– GET /papers/{id}/review: Decision execution form showing permitted next transitions.

– POST /papers/{id}/status: Executes status update with reviewer feedback comments.

• State Machine Transition Rules:

– SUBMITTED &rarr; UNDER_REVIEW

– UNDER_REVIEW &rarr; ACCEPTED (Terminal)

– UNDER_REVIEW &rarr; REJECTED (Terminal)

– UNDER_REVIEW &rarr; REVISION_REQUESTED

– REVISION_REQUESTED &rarr; SUBMITTED (Upon author resubmission)

• Terminal State Immutability:

– Attempting illegal transitions (e.g. ACCEPTED &rarr; SUBMITTED) throws IllegalStateException.

# 3. Empirical Proof of Work & Execution Verification

Figure 10.1: Visual Proof of Work — Peer Review Queue

# 4. Acceptance Criteria Checklist

| [✓] | Review portal displays submissions filterable by review status |
| --- | --- |
| [✓] | Reviewers can transition papers between permitted lifecycle states |
| [✓] | Terminal states (`ACCEPTED`, `REJECTED`) cannot be transitioned |
| [✓] | All state machine unit tests pass |

# 5. Artifacts & Verified Deliverables

▪ src/main/resources/templates/papers/review-portal.html

▪ src/main/resources/templates/papers/review.html

▪ src/main/java/com/muawiyah/repository/service/PaperService.java

Task Execution Certified & Verified by: MUAWIYAH SAHIL NARVEL ¦ ROLL NO: 23108A0020 Date of Final Verification: October 15, 2026